Date: May 1, 2015

To: Mr. Peck

From: Tanmay, Steven, Archita

Subject: Status Report Week 1

Accomplishments: Set up the project in GitHub. Got everyone to use GitHub with limited errors. Created base structure of the checkers model.

Problems/Risks: Potential bugs during the change of rules when checker become a king. Developing a GUI that is easy to understand so any player can understand how to play. Potential errors in Git and Dropbox syncing

Next Steps: Improve and develop design. Begin coding basic methods in model.